IVIN - Meeting Minutes

Meeting Subject: ____________
Meeting Date: 2025-11-24
Meeting Time: 21:56 IST

Attendees:

- Gila

- [Name of the speaker, if identifiable from the transcript]

Absentees:

None

Meeting Summary:

The client has requested that the guidebot responds faster and includes nearby landmark suggestions.

Implementing landmarks (e.g. take the left after the pharmacy) will enhance user understanding, part

icularly in complex environments like hospitals.

Development of a location database with floor numbers, departments, landmarks, and categories is und

erway.

The first version of the location graph will be shared today.

Intensors and Entity Lists will be created from the location data to solidify the conversation flow.

Preparation of APA endpoints is necessary for the bot to fetch information flexibly.

The client also requested voice tone variations (e.g. soft tone for hospitals, energetic tone for ma

lls); TDS parameters will be adjusted accordingly.

The team has agreed on English, Telugu, and Hindi for the first version, with plans for future langu

age adaptation.

A translation layer will be integrated between NLP and the database to support natural responses in

unexpected situations.

A target prototype date has been set for this Friday.

End-to-end testing is scheduled for tomorrow, along with setting up APA routes and load testing.

Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Person | Task | Deadline |
| 2 | [Name] | Share the first version of the location graph | 2025-11-24 |
| 3 | [Name] | Convert the location graph into Intensors and Entity List | 2025-11-24 |
| 4 | [Name] | Prepare APA endpoints for the bot to fetch information | 2025-11-24 |
| 5 | [Name] | Adjust TDS parameters for voice tone variations | 2025-11-24 |
| 6 | [Name] | Finalize language options for version 1 | 2025-11-24 |
| 7 | [Name] | Integrate the translation layer between NLP and database | 2025-11-24 |
| 8 | [Name] | Design conversation flow and push the first draft to Ivan St udio | 2025-11-24 |
| 9 | [Name] | Set up APA routes, connect the database, and run load testin g | 2025-11-24 |