# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-11-24

Meeting Time: 22:26 IST

# Attendees:

- - Gila

- - (Unnamed attendee)

# Absentees:

- None

# Meeting Summary:

- The client requested the bot to respond faster and to include nearby landmark suggestions for easier navigation, particularly in healthcare settings.

- Discussed enhancing the action guidance to include specific directions, such as “take the left after the pharmacy.”

- One attendee is building a location database that includes floor numbers, departments, landmarks, and categories, and will share the first graph today.

- The intent to convert the database into Intensors and an Entity List was agreed upon to solidify conversation flow.

- Plans to create APA endpoints for the bot to fetch location information flexibly were discussed.

- The client also requested voice tone variations for different settings (e.g., soft tone for hospitals, energetic tone for malls).

- The group acknowledged the need to monitor resource usage to prevent response delays when adding voice styles.

- Languages for version 1 were finalized as English, Telugu, and Hindi, with future updates allowing client feedback for translation.

- Plans to integrate a translation layer between NLP and the database were made, ensuring that edge cases are tested.

- Action items were outlined, with the goal of completing a prototype by Friday and testing the end-to-end process tomorrow.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Person | Task | Deadline |
| 2 | (Unnamed attendee) | Share the first graph of the location database | 2025-11-24 |
| 3 | (Unnamed attendee) | Convert the location database into Intensors and Entity List | 2025-11-25 |
| 4 | (Unnamed attendee) | Prepare sample questions and coordinate with the client | 2025-11-25 |
| 5 | (Unnamed attendee) | Finish designing the conversation flow and test transcriptions | 2025-11-25 |
| 6 | (Unnamed attendee) | Set up APA routes, connect the database, and run load testing | 2025-11-25 |
| 7 | (Unnamed attendee) | Integrate the translation layer and prepare for edge case testing | 2025-11-25 |