# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-11-24

Meeting Time: 22:38 IST

# Attendees:

- - Gila

- - [Person A] (context suggests involvement)

- - [Person B] (context suggests involvement)

- - [Person C] (context suggests involvement)

# Absentees:

- None

# Meeting Summary:

- The client wants the guidebot to respond faster and include nearby landmark suggestions.

- Change in guidance approach: instead of directing to departments, use specific landmarks (e.g., "take the left after the pharmacy").

- A location database is being built including floor numbers, departments, landmarks, and categories.

- The first version of the database to be shared today, to be converted into Intensors and an Entity List.

- Preparation of APA endpoints for the bot to access information with flexibility for future client edits.

- Client request for voice tone variations based on the context (e.g., soft for hospitals, energetic for malls).

- Discussion on keeping resource usage low to avoid response delays while implementing voice style adjustments.

- Selection of English, Telugu, and Hindi as the initial language options for version 1, with future possibilities for expansion.

- Integration of a translation layer between the NLP and the database to enhance natural responses.

- Testing edge cases is crucial for ensuring the bot’s reliability.

- Prototype completion targeted for Friday with a planned end-to-end testing tomorrow.

- Tasks assigned for finishing the dataset, designing conversation flow, connecting database, and load testing.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Person | Task | Deadline |
| 2 | [Person A] | Finish the dataset and prepare sample questions | 2025-11-26 |
| 3 | Gila | Design the conversation flow and test transcriptions | 2025-11-26 |
| 4 | [Person B] | Set up all APA routes, connect the database, and run load testing | 2025-11-26 |
| 5 | [Person C] | Integrate the translation layer and test edge cases | 2025-11-26 |
| 6 | Gila | Share the first version of the location database for conversion | 2025-11-24 |