# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-11-24

Meeting Time: 22:43 IST

# Attendees:

- - Gila

- - Unnamed team member(s) (as the transcript does not specify other names)

# Absentees:

- None

# Meeting Summary:

- The client has requested faster response times from the guidebot and the inclusion of nearby landmark suggestions.

- Specific directions should be provided rather than generic references (e.g., instead of "go to float," specify to "take the left after the pharmacy").

- A location database including floor numbers, departments, landmarks, and categories is being developed.

- Once the location database is shared, it will be converted into Intensors and an Entity List to enhance conversation flow.

- The preparation of APA endpoints for fetching information is underway, with a focus on keeping the data flexible for client edits.

- The client has requested variations in voice tone for different locations (e.g., soft for hospitals and energetic for malls).

- A plan to monitor latency during testing to ensure low resource usage while adjusting voice styles has been agreed upon.

- Languages for version 1 have been finalized as English, Telugu, and Hindi, with plans for client feedback on translations to improve the bot's responses.

- The integration of a translation layer between NLP and the database is planned, with edge case testing included.

- Action items target completing the prototype by this Friday, conducting end-to-end testing the next day, and setting up all APA routes.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Person | Task | Deadline |
| 2 | Gila | Finish developing the location database | 2025-11-24 |
| 3 | Unnamed team member | Convert the location database into Intensors and Entity List | 2025-11-24 |
| 4 | Unnamed team member | Prepare APA endpoints for fetching location information | 2025-11-24 |
| 5 | Unnamed team member | Experiment with voice tone variations and monitor latency | 2025-11-24 |
| 6 | Unnamed team member | Integrate the translation layer between NLP and the database | 2025-11-24 |
| 7 | Unnamed team member | Test existing flow and transcriptions | 2025-11-25 |
| 8 | Unnamed team member | Set up all APA routes and run load testing | 2025-11-25 |
| 9 | Unnamed team member | Coordinate with the client and prepare sample questions | 2025-11-26 |