# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-11-24

Meeting Time: 23:02 IST

# Attendees:

- - Gila

- - Team Members (names not specified)

# Absentees:

- None

# Meeting Summary:

- The client has requested improvements for the guidebot, including faster response times and nearby landmark suggestions.

- There was a discussion on enhancing user navigation by providing guiding instructions related to landmarks, such as "take the left after the pharmacy."

- One attendee is working on building a location database that includes floor numbers, departments, landmarks, and categories, with a draft expected to be shared today.

- Another team member will convert the location data into Intensors and Entity Lists to solidify the conversation flow.

- Preparation of APA endpoints is underway to allow the bot to fetch location information flexibly.

- The client has also requested voice tone variations for different environments (e.g., soft tone for hospitals, energetic tone for malls), which can be adjusted using TDS parameters.

- Languages for version 1 have been finalized as English, Telugu, and Hindi, with plans for translation feedback and testing of edge cases.

- Action items for the prototype are aimed for completion by Friday, including flow design, testing transcriptions, and connecting the database for load testing.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Person | Task | Deadline |
| 2 | Unknown | Share the first graph of the location database | 2025-11-24 |
| 3 | Unknown | Convert location data into Intensors and Entity List | 2025-11-24 |
| 4 | Unknown | Prepare APA endpoints for fetching location information | 2025-11-24 |
| 5 | Unknown | Experiment with voice tone variations and monitor resource usage | 2025-11-24 |
| 6 | Unknown | Integrate translation layer between NLP and database | 2025-11-24 |
| 7 | Unknown | Finish the dataset and prepare sample questions | 2025-11-24 |
| 8 | Unknown | Design the conversation flow and test transcriptions | 2025-11-24 |
| 9 | Unknown | Set up APA routes and connect database for load testing | 2025-11-24 |
| 10 | Unknown | Prepare for end-to-end testing of the guidebot | 2025-11-25 |