# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-11-24

Meeting Time: 23:06 IST

# Attendees:

- - Gila

- - [Additional Attendees Not Listed in the Transcript]

# Absentees:

- None

# Meeting Summary:

- The client requested improvements to the guidebot, including faster response times and suggestions for nearby landmarks.

- Importance of providing clear directions (e.g., directing users to specific locations like pharmacies) was emphasized.

- A location database will be built, incorporating floor numbers, departments, landmarks, and categories.

- The first graph of the location database is to be shared today.

- Conversion of the graph into Intensors and an Entity List will follow, solidifying the conversation flow.

- Preparation of APA endpoints for fetching information is planned, with a focus on allowing client flexibility for future edits.

- The client expressed interest in voice tone variations for different contexts (e.g., soft tones for hospitals, energetic tones for malls).

- TDS parameters will be adjusted accordingly, but resource usage must remain low to avoid response delays.

- Initial language support will include English, Telugu, and Hindi, with plans for future updates based on client feedback.

- Integration of a translation layer between NLP and the database is in progress, including testing for edge cases.

- A prototype is targeted for completion by Friday.

- Action items include designing the flow, testing transcriptions, and pushing the first draft into Ivan Studio.

- End-to-end testing of the prototype is scheduled for tomorrow.

- APA routes will be set up, the database connected, and load testing will be conducted to prepare for live data rollout.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Person | Task | Deadline |
| 2 | [Name TBD] | Share the first graph of the location database | 2025-11-24 |
| 3 | [Name TBD] | Convert the graph into Intensors and Entity List | 2025-11-25 |
| 4 | [Name TBD] | Prepare APA endpoints for information fetching | 2025-11-25 |
| 5 | [Name TBD] | Experiment with TDS parameters for voice tone variations | 2025-11-25 |
| 6 | [Name TBD] | Integrate translation layer and test edge cases | 2025-11-26 |
| 7 | [Name TBD] | Complete dataset, prepare sample questions, and coordinate with the client | 2025-11-26 |
| 8 | [Name TBD] | Finish designing the flow and test transcriptions | 2025-11-26 |
| 9 | [Name TBD] | Push first draft into Ivan Studio | 2025-11-26 |
| 10 | [Name TBD] | Set up APA routes and connect the database | 2025-11-26 |
| 11 | [Name TBD] | Run load testing for the prototype | 2025-11-26 |