# IVIN - Meeting Minutes

Meeting Subject: meet

Meeting Date: 2025-11-24

Meeting Time: 23:22 IST

# Attendees:

- - Gila

- - [Other attendees explicitly named in the transcript, if applicable]

# Absentees:

- None

# Meeting Summary:

- The client has provided an update requesting that the guidebot respond faster and suggest nearby landmarks.

- Landmark suggestions are crucial, especially for locations like hospitals, to improve user navigation.

- A more detailed navigation approach is needed (e.g., "take the left after the pharmacy" instead of just referring to departments).

- Gila is building a location database that includes floor numbers, departments, landmarks, and categories.

- Once the database is ready, it will be converted into Intensors and an Entity List to solidify the conversation flow.

- APA endpoints will be prepared for the bot to fetch the necessary information, ensuring flexibility for clients to edit locations later.

- The client requested voice tone variations for different locations (e.g., soft tone for hospitals and energetic tone for malls).

- TDS parameters will be adjusted accordingly for the voice styles.

- Languages finalized for version 1 are English, Telugu, and Hindi, with plans to implement translation feedback.

- A translation layer will be integrated between the NLP and the database, with edge cases to be tested.

- Action items were assigned to finish the dataset, prepare sample questions, and coordinate with the client, targeting the prototype completion by Friday.

- The flow design will be finalized, transcriptions tested, and the first draft pushed into Ivan Studio for end-to-end testing tomorrow.

- All APA routes will be set up, the database connected, and load testing will be conducted before proceeding to live data.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Person | Task | Deadline |
| 2 | Gila | Build and share the location database | 2025-11-24 |
| 3 | [Unnamed Team Member] | Convert the database into Intensors and Entity List | 2025-11-25 |
| 4 | [Unnamed Team Member] | Prepare APA endpoints for the bot | 2025-11-25 |
| 5 | [Unnamed Team Member] | Adjust TDS parameters for voice tones | 2025-11-25 |
| 6 | [Unnamed Team Member] | Integrate the translation layer | 2025-11-25 |
| 7 | Gila | Finalize the flow design and sample questions | 2025-11-25 |
| 8 | [Unnamed Team Member] | Push first draft into Ivan Studio | 2025-11-25 |
| 9 | [Unnamed Team Member] | Set up APA routes and conduct load testing | 2025-11-25 |