# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-11-25

Meeting Time: 09:04 IST

# Attendees:

- - Gila

- - [Other attendees not explicitly named in the transcript]

# Absentees:

- None

# Meeting Summary:

- The client has requested that the direction guidebot respond faster and provide nearby landmark suggestions.

- Suggestions were made to enhance user guidance, such as referencing landmarks instead of just department names (e.g., "take the left after the pharmacy").

- A location database is being developed that includes floor numbers, departments, landmarks, and categories.

- The first version of the location database will be shared today for further processing.

- Discussion on converting the location data into Intensors and Entity List for solidifying the conversation flow.

- Preparations for APA endpoints to allow the bot to fetch location information, with considerations for client flexibility in editing locations later.

- The client has requested voice tone variations depending on the location type, such as softer tones for hospitals and more energetic tones for malls.

- Resource usage needs to be monitored to avoid delays in response times.

- Finalization of languages for version 1: English, Telugu, and Hindi, with plans for translation feedback and response improvements.

- Integration of a translation layer between NLP and the database is to be completed soon, with testing planned for edge cases.

- Action plan includes finishing the dataset, preparing sample questions, and coordinating with the client, targeting prototype completion by Friday.

- Testing of the design flow, transcriptions, and routing of APA connections is planned for tomorrow, with further load testing following successful integration.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Person | Task | Deadline |
| 2 | [Person responsible for building the location database] | Build and share the first graph of the location database | Today |
| 3 | [Person responsible for converting location data] | Convert the location database into Intensors and Entity List | TBD |
| 4 | [Person responsible for APA endpoints] | Prepare APA endpoints for the bot to fetch location info | TBD |
| 5 | [Person responsible for voice tone modifications] | Adjust TDS parameters for voice tone variations | TBD |
| 6 | [Person responsible for translating layer integration] | Integrate translation layer between NLP and database | TBD |
| 7 | [Person responsible for dataset and client coordination] | Finish dataset and prepare sample questions; coordinate with the client | By Friday |
| 8 | [Person responsible for flow design and testing] | Design the flow, test transcriptions, and push the first draft into Ivan Studio | Tomorrow |
| 9 | [Person responsible for APA routes and testing] | Set up all APA routes, connect database, and run load testing | TBD |
| 10 | [General team] | Test the bot end to end | Tomorrow |