# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-11-25

Meeting Time: 09:40 IST

# Attendees:

- Gila

- [Not Provided]

# Absentees:

- None

# Meeting Summary:

- The client requested the guidebot to respond faster and include nearby landmark suggestions.

- It was agreed that using specific landmarks would improve navigation clarity for users.

- A suggestion was made to provide directions relative to identifiable locations, such as "take the left after the pharmacy."

- One attendee is building a location database that includes floor numbers, departments, landmarks, and categories and will share the initial graph today.

- There is a plan to convert this data into Intensors and an Entity List to solidify the conversation flow.

- Preparation for APA endpoints was discussed, enabling the bot to fetch location information flexibly for future edits by clients.

- The client also inquired about varying voice tones for different contexts, such as a soft tone for hospitals and an energetic tone for malls.

- It was highlighted that TDS parameters can be adjusted for different voice styles.

- Response resource usage should be minimized to avoid delays.

- The team agreed to finalize English, Telugu, and Hindi for the first version, with translation feedback set for later improvements.

- A translation layer will be integrated between the NLP and the database.

- The dataset will be completed, sample questions prepared, and coordination with the client aimed to be completed by the target prototype deadline of Friday.

- The flow design and transcription tests will be finished shortly, with plans to push the first draft into Ivan Studio for end-to-end testing.

- All APA routes will be set up, database connected, and load testing conducted, leading to the integration of live data.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Owner | Task | Deadline |
| 2 | [Name of responsible] | Share the initial graph of the location database | [Specific Deadline Date] |
| 3 | [Name of responsible] | Convert the location data into Intensors and Entity List | [Specific Deadline Date] |
| 4 | [Name of responsible] | Prepare APA endpoints for fetching location info | [Specific Deadline Date] |
| 5 | [Name of responsible] | Experiment with TDS parameters for voice tone variations | [Specific Deadline Date] |
| 6 | [Name of responsible] | Finalize dataset and prepare sample questions | [Specific Deadline Date] |
| 7 | [Name of responsible] | Design the flow and test transcriptions | [Specific Deadline Date] |
| 8 | [Name of responsible] | Push the first draft into Ivan Studio | [Specific Deadline Date] |
| 9 | [Name of responsible] | Set up APA routes and connect to the database | [Specific Deadline Date] |
| 10 | [Name of responsible] | Conduct load testing | [Specific Deadline Date] |