# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-11-25

Meeting Time: 09:48 IST

# Attendees:

- Not Provided

# Absentees:

- None

# Meeting Summary:

- The client wants the guidebot to respond faster and include nearby landmark suggestions.

- User confusion occurs when the bot provides vague directions like "go to float."

- Proposed guiding instructions should specify directions relative to nearby landmarks (e.g., "take the left after the pharmacy").

- It was mentioned that a proper internet map is needed for effective navigation.

- A location database with floor numbers, departments, landmarks, and categories is being built.

- The first graph of the location database will be shared today.

- The graph will be converted into Intensors and an Entity List to solidify the conversation flow.

- Preparation of APA endpoints for the bot to fetch location information is underway.

- Flexibility for clients to edit locations later is a priority.

- The client requested the addition of voice tone variations for different locations (e.g., soft tone for hospitals, energetic tone for malls).

- TDS parameters will be adjusted to include different voice styles.

- Resource usage must remain low to prevent response delays.

- The team agreed on finalizing English, Telugu, and Hindi for version 1 of the bot.

- A translation feedback mechanism will be set up for linguistic accuracy.

- Integration of the translation layer between NLP and the database is planned.

- Dataset completion, sample question preparation, and client coordination will be prioritized to meet the prototype target by Friday.

- Flow design, transcription testing, and submission of the first draft into Ivan Studio are also on the agenda.

- End-to-end testing is planned for the following day.

- APA routes will be set up, the database connected, and load testing will be conducted before moving to live data.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | [Name of responsible] | Share the first graph of the location database | [Specific Deadline Date] |
| 2 | [Name of responsible] | Convert the graph into Intensors and Entity List | [Specific Deadline Date] |
| 3 | [Name of responsible] | Prepare APA endpoints for fetching location information | [Specific Deadline Date] |
| 4 | [Name of responsible] | Adjust TDS parameters for voice tone variations | [Specific Deadline Date] |
| 5 | [Name of responsible] | Finalize languages for version 1 | [Specific Deadline Date] |
| 6 | [Name of responsible] | Integrate the translation layer between NLP and database | [Specific Deadline Date] |
| 7 | [Name of responsible] | Finish the dataset and prepare sample questions | [Specific Deadline Date] |
| 8 | [Name of responsible] | Design the flow and test the transcriptions | [Specific Deadline Date] |
| 9 | [Name of responsible] | Push the first draft into Ivan Studio | [Specific Deadline Date] |
| 10 | [Name of responsible] | Set up APA routes, connect database, and run load testing | [Specific Deadline Date] |
| 11 | [Name of responsible] | Test the prototype end-to-end | [Specific Deadline Date] |