# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-11-25

Meeting Time: 09:54 IST

# Attendees:

- Not Provided

# Absentees:

- None

# Meeting Summary:

- The client has requested the direction guide bot to respond faster and include nearby landmark positions.

- Emphasis on providing a clearer direction, especially for locations like hospitals and malls.

- A location database with floor members, departments, landmarks, and categories is being built and a draft will be shared today.

- Intenture and Entity List will be developed to ensure a smooth conversation flow.

- Preparation of APA endpoints to allow the bot to use updated location information.

- The client has expressed interest in adding voice tone variations for different locations (e.g., soft tone for hospitals, energetic tone for malls).

- Adjustments to DDS parameters are needed to manage voice styles effectively while keeping resource usage low.

- Languages to finalize for Wash-A-Man: English, Dalgo, and Hithi; a translation feedback mechanism will be set up.

- The integration of a translation layer between NLP and DataWays is planned, with testing to follow.

- Targeting prototype completion by this Friday, with flow design and transaction testing scheduled.

- Next steps include setting up APA routes, connecting to the database, and running load testing before going live.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Owner | Task | Deadline |
| 2 | [Name of responsible] | Share first draft of the location database | [Specific Deadline Date] |
| 3 | [Name of responsible] | Convert location database into Intenture and Entity List | [Specific Deadline Date] |
| 4 | [Name of responsible] | Prepare APA endpoints for the bot | [Specific Deadline Date] |
| 5 | [Name of responsible] | Experiment with voice tone variations | [Specific Deadline Date] |
| 6 | [Name of responsible] | Finalize language support and set up translation feedback | [Specific Deadline Date] |
| 7 | [Name of responsible] | Integrate translation layer between NLP and DataWays | [Specific Deadline Date] |
| 8 | [Name of responsible] | Finish designing the flow and test transaction | [Specific Deadline Date] |
| 9 | [Name of responsible] | Set up all APA routes and run load testing | [Specific Deadline Date] |