# IVIN - Meeting Minutes

Meeting Subject: ivin meeting

Meeting Date: 2025-11-25

Meeting Time: 10:01 IST

# Attendees:

- Gila

- Hira

- Prisha

- Not Provided

# Absentees:

- None

# Meeting Summary:

- The client has requested that the direction guide bot respond faster and include nearby landmark positions.

- Users often confuse the bot's instructions, especially in phone malls, so adding landmarks is essential.

- For hospitals, the bot should guide users with more specific directions, like “take the left after the pharmacy.”

- Gila is building a location database with floor plans, departments, landmarks, and categories, and will share the first draft today.

- Once the database is received, Prisha will convert it into an Intenture and Entity List to enhance conversation flow.

- Prisha will prepare the APA endpoints to allow the bot to utilize this information flexibly, so clients can edit the location setup.

- The client also requested adding voice tone variations for different locations, such as a soft tone for hospitals and an energetic tone for malls.

- Gila suggested adjusting the DDS parameters for voice styles and will experiment with them.

- Resource usage needs to be monitored to prevent delays in response due to tone variations.

- The team agreed to finalize English, Dalgo, and Hithi for language support in Wash-A-Man and will set up translation feedback for unexpected responses.

- Gila will integrate a translation layer between NLP and DataWays to ensure natural responses, with testing required.

- The team aims to finish the dataset, prepare sample versions, and coordinate with the client, targeting a prototype by this Friday.

- Prisha will finish designing the flow, test the transaction, and push the first draft into Ivink Studio.

- End-to-end testing is planned for the next day.

- Gila will set up all APA routes, connect the database, and run load testing for the three parts before going live.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Owner | Task | Deadline |
| 2 | Gila | Share the first draft of the location database | [Specific Deadline Date] |
| 3 | Prisha | Convert location database into Intenture and Entity List | [Specific Deadline Date] |
| 4 | Prisha | Prepare APA endpoints for the bot | [Specific Deadline Date] |
| 5 | Gila | Experiment with voice tone variations | [Specific Deadline Date] |
| 6 | Gila | Integrate translation layer between NLP and DataWays | [Specific Deadline Date] |
| 7 | Gila | Finish the dataset and prepare sample versions | [Specific Deadline Date] |
| 8 | Prisha | Finish designing the flow and test the transaction | [Specific Deadline Date] |
| 9 | Gila | Set up all APA routes and connect the database | [Specific Deadline Date] |
| 10 | Gila | Run load testing for all three parts | [Specific Deadline Date] |
| 11 | Not Provided | Target to have the prototype ready | Friday |