# IVIN - Meeting Minutes

Meeting Subject: meeting

Meeting Date: 2025-11-25

Meeting Time: 20:11 IST

# Attendees:

- Gila

- Hira

- Prisha

- [Not Provided]

# Absentees:

- None

# Meeting Summary:

- The client provided an update requesting the bot to respond faster and include nearby landmark positions.

- There is a need to guide users with specific directions related to hospitals, such as "take a left after the pharmacy."

- A location database is being built, which will include floor members, departments, landmarks, and categories.

- Gila will convert the location database into an Intent and Entity List for improved conversation flow.

- Preparation of APA endpoints is needed to allow the bot to access and fix information flexibly for client edits.

- The client has requested voice tone variations for different locations: soft tone for hospitals and energetic tone for malls.

- The discussion included adjusting the DDS parameters for various voice styles while keeping resource usage low.

- Languages for the Wash-A-Man project were discussed, deciding to finalize English, Dalgo, and Hithi.

- A translation layer will be integrated between NLP and DataWays to ensure natural responses.

- The target date for the prototype is this Friday; tasks include finishing the dataset, preparing sample versions, and coordinating with the client.

- Testing will occur end-to-end the following day, along with setting up APA routes and conducting load testing.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Owner | Task | Deadline |
| 2 | Gila | Share the first draft of the location database | [Specific Deadline Date] |
| 3 | Gila | Convert the draft into Intent and Entity List | [Specific Deadline Date] |
| 4 | Hira | Prepare APA endpoints for flexible client edits | [Specific Deadline Date] |
| 5 | Prisha | Experiment with voice tone variations for different places | [Specific Deadline Date] |
| 6 | [Name of responsible] | Integrate translation layer between NLP and DataWays | [Specific Deadline Date] |
| 7 | [Name of responsible] | Finish designing the flow and testing the transaction | Friday |
| 8 | [Name of responsible] | Push the first draft into Ivink Studio | [Specific Deadline Date] |
| 9 | [Name of responsible] | Test end-to-end | [Specific Deadline Date] |
| 10 | [Name of responsible] | Set up all APA routes and connect the database | [Specific Deadline Date] |
| 11 | [Name of responsible] | Run load testing | [Specific Deadline Date] |