# IVIN - Meeting Minutes

Meeting Subject: meet

Meeting Date: 2025-11-27

Meeting Time: 13:31 IST

# Attendees:

- Gila

- Hira

- Prisha

- [Not Provided]

# Absentees:

- None

# Meeting Summary:

- The client has requested the bot to respond faster and include nearby landmark positions.

- Important specifically for locations like phone malls and hospitals, to guide users more effectively.

- A location database is being built to include floor members, departments, landmarks, and categories.

- The first draft of the location database will be shared by the responsible party today.

- Preparation of Intenture and Entity List will begin once the draft is received.

- Preparation of APA endpoints will be initiated to accommodate the updated information.

- The need for flexibility in client-editable location setup was emphasized.

- The client has requested voice tone variations for different locations (e.g., soft tone for hospitals and energetic tone for malls).

- DDS parameters will be adjusted to manage voice styles and keep resource usage low to avoid response delays.

- Discussion on finalizing languages for Wash-A-Man, targeting English, Dalgo, and Hithi.

- Integration of a translation layer between NLP and DataWays is planned, along with a testing phase.

- A prototype is targeted for completion by Friday.

- Flow design and transaction testing will be completed, with submission of the first draft into Ivink Studio.

- End-to-end testing is scheduled for tomorrow.

- Setup of all APA routes and connection with the database will be performed, followed by load testing.

- Live demonstration can proceed once all parts are connected.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Owner | Task | Deadline |
| 2 | --------------------- | ---------------------------------------------------------- | ----------- |
| 3 | [Owner Responsible] | Share the first draft of the location database. | [Specific Deadline Date] |
| 4 | [Owner Responsible] | Convert the draft into Intenture and Entity List. | [Specific Deadline Date] |
| 5 | [Owner Responsible] | Prepare APA endpoints for the bot. | [Specific Deadline Date] |
| 6 | [Owner Responsible] | Experiment with voice tone variations. | [Specific Deadline Date] |
| 7 | [Owner Responsible] | Finalize language setup for Wash-A-Man. | [Specific Deadline Date] |
| 8 | [Owner Responsible] | Integrate the translation layer between NLP and DataWays. | [Specific Deadline Date] |
| 9 | [Owner Responsible] | Complete flow design and transaction testing. | [Specific Deadline Date] |
| 10 | [Owner Responsible] | Push the first draft into Ivink Studio. | [Specific Deadline Date] |
| 11 | [Owner Responsible] | Setup APA routes and connect the database. | [Specific Deadline Date] |
| 12 | [Owner Responsible] | Run load testing after connecting all parts. | [Specific Deadline Date] |