# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-11-27

Meeting Time: 15:19 IST

# Attendees:

- Gila

- Hira

- Prisha

- Not Provided

# Absentees:

- None

# Meeting Summary:

- The client has requested the bot to respond faster and include nearby landmark positions.

- Users find it confusing when the bot only provides directed instructions without context.

- A location database is being built to include floor members, departments, landmarks, and categories.

- The first draft of the database will be shared today.

- The database will be converted into Intent and Entity List for improved conversation flow.

- Plans to prepare the APA endpoints for the bot to access the location info flexibly for client edits.

- Voice tone variations are requested for different locations — soft tones for hospitals, energetic tones for malls.

- The DDS parameters can be adjusted to accommodate various voice styles.

- Resource usage must be monitored to ensure low latency in response times.

- Languages confirmed for Wash-A-Man are English, Dalgo, and Hithi.

- A translation layer will be integrated between NLP and DataWays for better response handling.

- Task deadlines are set to target the prototype completion by this Friday.

- Flow design, transaction testing, and the first draft upload into Ivink Studio will be carried out.

- End-to-end testing is scheduled for tomorrow.

- All APA routes will be set up and load testing will be conducted once the data bases are connected.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Owner | Task | Deadline |
| 2 | [Name of responsible] | Share the first draft of the location database. | [Specific Deadline Date] |
| 3 | [Name of responsible] | Convert the location database into Intent and Entity List. | [Specific Deadline Date] |
| 4 | [Name of responsible] | Prepare APA endpoints for location info. | [Specific Deadline Date] |
| 5 | [Name of responsible] | Adjust DDS parameters for voice tone variations. | [Specific Deadline Date] |
| 6 | [Name of responsible] | Monitor latency and resource usage during testing. | [Specific Deadline Date] |
| 7 | [Name of responsible] | Integrate the translation layer between NLP and DataWays. | [Specific Deadline Date] |
| 8 | [Name of responsible] | Finish flow design and testing of transaction. | [Specific Deadline Date] |
| 9 | [Name of responsible] | Upload the first draft into Ivink Studio. | [Specific Deadline Date] |
| 10 | [Name of responsible] | Conduct end-to-end testing. | Tomorrow |
| 11 | [Name of responsible] | Set up all APA routes and run load testing. | [Specific Deadline Date] |