# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-11-30

Meeting Time: 14:27 IST

# Attendees:

- Gila

- Hira

- Prisha

- [Not Provided]

# Absentees:

- None

# Meeting Summary:

- The client has requested the bot to respond faster and include nearby landmark positions.

- Users often get confused when the bot only provides vague directions.

- Incorporating landmarks, like hospitals and stores, will help guide users more effectively.

- Gila is building a location database that includes floor members, departments, landmarks, and categories, with the first draft to be shared today.

- Hira will convert the location database into an Intenture and Entity List to improve conversation flow.

- Prisha will prepare the APA endpoints to enable the bot to access this information.

- The client has requested voice tone variations depending on the location (e.g., soft tone for hospitals, energetic tone for malls).

- DDS parameters will be adjusted to allow for different voice styles.

- Resource usage must be minimized to prevent delayed responses.

- It was decided to finalize language options as English, Dalgo, and Hithi for Wash-A-Man, with the client to respond later.

- A translation feedback mechanism will be established to improve bot responses.

- Hira will integrate the translation layer between NLP and DataWays, with testing to follow.

- The target for a prototype is set for this Friday.

- Hira will complete the flow design, test the transaction, and push the first draft into Ivink Studio.

- End-to-end testing is planned for tomorrow, following the completion of APA routes and load testing.

- All three parts must connect before proceeding to live implementation.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Owner | Task | Deadline |
| 2 | ---------------- | ----------------------------------------------------------------------- | ---------- |
| 3 | Gila | Share the first draft of the location database | [Specific Deadline Date] |
| 4 | Hira | Convert the location database into Intenture and Entity List | [Specific Deadline Date] |
| 5 | Prisha | Prepare the APA endpoints for the bot | [Specific Deadline Date] |
| 6 | Hira | Ensure adjustment of DDS parameters for voice styles | [Specific Deadline Date] |
| 7 | Hira | Integrate the translation layer between NLP and DataWays | [Specific Deadline Date] |
| 8 | Hira | Complete flow design, test transaction, and push first draft to Ivink Studio | [Specific Deadline Date] |
| 9 | [Name of responsible] | Set up APA routes and conduct load testing | [Specific Deadline Date] |
| 10 | [Name of responsible] | Conduct end-to-end testing | [Specific Deadline Date] |
| 11 | [Name of responsible] | Proceed with live implementation once testing is successful | [Specific Deadline Date] |