# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-11-30

Meeting Time: 14:47 IST

# Attendees:

- Gila

- [Name of attendee]

- Hira

- Prisha

# Absentees:

- None

# Meeting Summary:

- The client requested the bot to respond faster and include nearby landmark positions.

- There is a need for users to have clear directions, especially for navigating to places like hospitals and malls.

- A location database with floor plans, departments, landmarks, and categories is being built.

- The first draft of the location database will be shared today.

- The first draft will be converted into an Intent and Entity List for smoother conversation flow.

- Preparation for APA endpoints is underway to allow the bot to update location information flexibly.

- The client is interested in adding voice tone variations for different locations.

- Adjustments to DDS parameters can enable different voice styles, and experimentation will occur to find the best options.

- Resource usage must be kept low to avoid delays in response time.

- Languages for the bot have been finalized: English, Dalgo, and Hithi. A response from the client is pending.

- A translation layer will be integrated between NLP and DataWays to ensure natural responses.

- The goal is to finish the data set, prepare sample versions, and coordinate with the client.

- A target date for the prototype is set for this Friday.

- The flow will be designed, transaction tested, and the first draft pushed into Ivink Studio by the next day.

- APA routes will be set up, the database will be connected, and load testing will be run before going live.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Owner | Task | Deadline |
| 2 | [Owner Name] | Share the first draft of the location database | [Specific Deadline Date] |
| 3 | [Owner Name] | Convert the first draft into Intent and Entity List | [Specific Deadline Date] |
| 4 | [Owner Name] | Prepare APA endpoints for location updates | [Specific Deadline Date] |
| 5 | [Owner Name] | Experiment with DDS parameters for voice tone variations | [Specific Deadline Date] |
| 6 | [Owner Name] | Integrate translation layer between NLP and DataWays | [Specific Deadline Date] |
| 7 | [Owner Name] | Finish the data set and prepare sample versions | [Specific Deadline Date] |
| 8 | [Owner Name] | Design the conversation flow and test the transaction | [Specific Deadline Date] |
| 9 | [Owner Name] | Push the first draft into Ivink Studio and conduct end-to-end testing | [Specific Deadline Date] |
| 10 | [Owner Name] | Set up APA routes, connect the database, and run load testing | [Specific Deadline Date] |