# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-12-09

Meeting Time: 11:27 IST

# Attendees:

- Gila

- Hira

- Prisha

- [Not Provided]

# Absentees:

- None

# Meeting Summary:

- The client requested faster responses and inclusion of nearby landmark positions for the direction guide bot.

- There is a particular focus on guiding users to specific locations, like pharmacies and hospitals, using landmarks.

- A location database is being built to include floor members, departments, landmarks, and categories.

- The first draft of the location database will be shared today.

- Intenture and Entity List conversion will follow from the initial draft.

- APA endpoints will be prepared for the bot to fix and manage location information.

- The client suggested adding voice tone variations for different settings, such as soft tones for hospitals and energetic tones for malls.

- DDS parameters can be adjusted for voice styles.

- Resource usage will be monitored to prevent delays in bot response time.

- Final languages for the bot include English, Dalgo, and Hithi for Wash-A-Man.

- A translation feedback system will be integrated to ensure natural responses from the bot.

- The translation layer will be integrated between NLP and DataWays, with testing to follow.

- The team aims to have a prototype ready by this Friday.

- Flow design, transaction testing, and first draft upload into Ivink Studio are planned before end-to-end testing tomorrow.

- Setup of all APA routes and load testing will be conducted as part of preparations for going live.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Owner | Task | Deadline |
| 2 | [Name of responsible] | Share the first draft of the location database. | [Specific Deadline Date] |
| 3 | [Name of responsible] | Convert the database into Intenture and Entity List. | [Specific Deadline Date] |
| 4 | [Name of responsible] | Prepare APA endpoints for the bot. | [Specific Deadline Date] |
| 5 | [Name of responsible] | Adjust DDS parameters for voice styles. | [Specific Deadline Date] |
| 6 | [Name of responsible] | Integrate translation layer between NLP and DataWays. | [Specific Deadline Date] |
| 7 | [Name of responsible] | Finish designing the flow and push the first draft into Ivink Studio. | Friday |
| 8 | [Name of responsible] | Coordinate with the client and finalize the prototype. | Friday |
| 9 | [Name of responsible] | Set up all APA routes and run load testing. | [Specific Deadline Date] |