# IVIN - Meeting Minutes

Meeting Subject:

Meeting Date: 2025-12-09

Meeting Time: 12:50 IST

# Attendees:

- Gila

- Hira

- Prisha

- [Other attendees not provided]

# Absentees:

- None

# Meeting Summary:

- The client requested for the bot to respond faster and include nearby landmark positions.

- Users were confused when the bot stays stagnant; including landmarks will simplify navigation.

- Emphasis on providing precise directions, e.g., take a left after the pharmacy.

- A location database with floor members, departments, landmarks, and categories will be created.

- Intenture and Entity List will be generated based on the location database draft.

- APA endpoints will be prepared to allow the bot to access location information flexibly.

- The client requested voice tone variations for different environments.

- The team discussed adjusting DDS parameters to manage different voice styles while maintaining low resource usage.

- Accepted languages to be finalized are English, Dalgo, and Hithi for Wash-A-Man.

- Plan to establish a translation feedback mechanism for unexpected situations.

- Integration of a translation layer between NLP and DataWays is in progress and will be tested.

- Target set for prototype completion by this Friday.

- Flow design and transaction testing to be completed by the team.

- Setup of APA routes and load testing will be done as part of the process.

- All components need to connect before moving to live deployment.

# Action Items:

| No. | Owner | Task | Deadline |
| --- | --- | --- | --- |
| 1 | Owner | Task | Deadline |
| 2 | [Name of responsible] | Finish the data set and prepare sample versions. | 2025-12-12 |
| 3 | [Name of responsible] | Design the flow and test the transaction. | 2025-12-10 |
| 4 | [Name of responsible] | Push the first draft into Ivink Studio. | [Specific Deadline Date] |
| 5 | [Name of responsible] | Set up all APA routes and connect the database. | [Specific Deadline Date] |
| 6 | [Name of responsible] | Run load testing on the components. | [Specific Deadline Date] |